Raid of Reason
This is a card game which has 3(red, blue, yellow) types of fields, cards, mana types and decks. Whenever a player draws from a deck his maximum mana of that type will be increased and their mana will be restored to the maximum amount. A card can be placed on any field, however it would usually be better if the cards were placed in their respective fields. If there is a card in the blue field cards in other fields cannot be attacked, if there is a card in the red field cards in the yellow field cannot be attacked and if there are cards in any of your fields you cannot be attacked directly. Each player will have life points which will be reduced when he takes damage and when a player’s hp becomes zero he loses. Cards in the blue field cannot attack, cards in the yellow field are utility cards which have support effects such as heals buffs and damage boosts or utility effects such as drawing cards healing the player. Cards have a number of yellow counters and using one of their effects removes a certain number of counters you can also convert these yellow counters to additional temporary mana of any type that disappears at the end of the turn. There would be traps and spells included in this game in some way.
Player Controls
This game is going to be played with the mouse only the player will get to choose which deck he draws from by clicking on it and the player plays cards by clicking on them holding the left mouse button and dragging them on the field the player wants to place them in.

Target Audience
The target audience for this game is going to be gamers between the ages of 18-34 based on hearthstone demographics.

Task breakdown and Time Estimates
Task Name	Duration	Start	Finish
Design Document	3 days	Thu 11/9/17	Mon 11/13/17
Prototype	6 days	Mon 11/13/17	Mon 11/20/17
Create 2D Unity Project	1 day	Mon 11/13/17	Mon 11/13/17
Create 5 Creature Cards	1 days	Mon 11/13/17	Mon 11/13/17
Implement the 5 creature cards	3 days	Thu 11/16/17	Sun / 11/19/17
Set up blue deffense	1 day	Thu 11/16/17	Thu 11/16/17
Set up red attack and deffense	1 day	Thu 11/16/17	Thu 11/16/17
Set up yellow utility	3 days	Thu 11/16/17	Sat / 11/18/17
Give enemy Life points	1 day	Sun / 11/19/17	Sun / 11/19/17
Give enemy creatures	1 day	Sun / 11/19/17	Sun / 11/19/17
Win when enemy dies	1day	Sun / 11/19/17	Sun / 11/19/17
Final Project	6 days	Mon 11/20/17	Mon 11/27/17
Main Menu	3 days	Sun / 11/19/17	Sun / 11/19/17
Options Menu	3 days	Sun / 11/19/17	Sun / 11/19/17
Pause Menu	3 days	Sun / 11/19/17	Sun / 11/19/17
Volume Controls	3 days	Sun / 11/19/17	Sun / 11/19/17
Game Control Info	3 days	Sun / 11/19/17	Sun / 11/19/17
Appropriate sounds	2 days	Sun / 11/19/17	Sun / 11/19/17
Appropriate visual effects	2 days	Sun / 11/19/17	Sun / 11/19/17
Functional HUD Elements	2 days	Wed 11/22/17	Thu 11/23/17
Player Controls as described in the Design document	3 days	Thu 11/23/17	Mon 11/27/17
Game ends when conditions met	3 days?	Thu 11/23/17	Mon 11/27/17

Prototype Tasks
Task Name	Worked	Time completed
Prototype	Yes	Sun / 11/19/17
Create 2D Unity Project	Yes	Mon 11/13/17 / 5 minutes
Create 5 Creature Cards	Yes	Mon 11/13/17 / 15 minutes
Implement the 5 creature cards	Yes	Sat 11/18/17 / 3 days
Set up blue deffense	yes	Sat 11/18/17 / 1 day
Set up red attack and deffense	yes	Sat 11/18/17 / 1 day
Set up yellow utility	yes	Sat 11/18/17 / 1 day
Give enemy Life points	yes	Sat 11/18/17 / 1 hour
Give enemy creatures	yes	Sat 11/18/17 / 2 hours
Win when enemy dies	yes	Sun 11/19/17 / 5 minutes
Make enemy creatures attack player	Yes	Sat 11/18/17 / 1 hour
Make player HUD	Yes	Sat 11/18/17 / 3 days

Evaluation
There should not be any changes that need to be made to the final project except for removing implementing win condition because that is already partially accomplished. The player controls are as described in the document. Some of the game mechanics may need to be modified, for example as of now the player can attack the enemy's red creatures even if the enemy has creatures in the blue field which is a bug that needs to be fixed everything else should be possible.